# LIFEWISE

Family Operating System

iOS & ANDROID — COMPLETE PRODUCT LOGIC

Expense Entry Flow | Reports | Subscription Plans | Feature Limits | Paywall Logic

🕒 DEVELOPMENT TIMELINE — 23.5 HRS REMAINING (6.5 HRS COMPLETED)

| Section | Remaining | Completed |
| --- | --- | --- |
| 1. iOS vs Android — Key Platform Difference | 2 hrs | — |
| 2. iOS Expense Entry — 6 Smart Methods (+ Android SMS) | 8.5 hrs | 3.5 hrs ✅(Camera Scan, SMS Detection) |
| 3. Expense Display, Dashboard & Reports Logic | 3 hrs | 3 hrs ✅(Monthly Report, Money Leak Detection) |
| 4. Subscription Plans & Limits | 4 hrs | — |
| 5. Paywall Logic & UX | 4 hrs | — |
| 6. Complete Feature Availability Matrix | 2 hrs | — |

REMAINING: 23.5 HRS  COMPLETED: 6.5 HRS (GRAND TOTAL: 30 HRS)

# iOS vs Android — Key Platform Difference

⏱ Estimated Dev Timeline — Section 1: 2 hrs

## Why iOS Cannot Read SMS

Apple's iOS sandboxes every app completely. No third-party app can read your SMS inbox. This is by design for privacy. Android allows apps to request READ_SMS permission to scan incoming bank transaction messages. LifeWise on iOS must therefore rely on a different — and arguably better — set of entry methods that are user-controlled, accurate, and App Store compliant.

| Capability | iOS | Android | Notes |
| --- | --- | --- | --- |
| Read incoming SMS/OTP | Not allowed | Allowed (READ_SMS permission) | Core difference |
| Auto-detect bank transactions | Not possible via SMS | Possible via SMS parsing | Android advantage |
| Camera / OCR bill scan | YES | YES | Both support ML Kit on-device OCR |
| Manual expense entry | YES | YES | Both full support |
| Voice expense input | YES | YES | Both via Whisper / native STT |
| Bank statement import (PDF) | YES | YES | Parse PDF via pdfjs or similar |
| UPI app deep link | Limited | YES | Android can query UPI apps |
| Push notification reminders | YES | YES | Firebase FCM both |
| Biometric (Face/Touch ID) | YES (Face ID) | YES (Fingerprint) | Both supported |
| Background location | YES (requires permission) | YES | Family Hub location feature |

# SECTION 2: iOS — HOW USERS ENTER EXPENSES

## iOS Expense Entry — 6 Smart Methods

⏱ Estimated Dev Timeline — Section 2 overall — remaining: 8.5 hrs

Since iOS blocks SMS reading, LifeWise iOS uses six complementary methods. Together they provide a seamless, accurate expense tracking experience — sometimes BETTER than SMS because users stay in control.

### Method 1 — Manual Quick Add (Primary)

⏱ Estimated Dev Timeline — Method 1: 1 hrs

iOS + Android — Available on Both Platforms

The fastest way to log an expense. 3 taps. Accessible from: Home Screen FAB, Expenses Tab, Widget, Notification shortcut.

- TAP 1 — Open Quick Add Sheet: User taps the '+' FAB on Home screen or Expenses tab. A bottom sheet slides up instantly. No full screen navigation.

- TAP 2 — Enter Amount + Category: Large number pad appears. User types amount. Below: horizontal scroll of category chips — Food, Transport, Medicine, Bill, Shopping, Entertainment, Health, Other. Tap any chip to select. Smart AI pre-selects last-used category for that time of day.

- TAP 3 — Add Note + Save: One-line note field (optional). Smart suggestions based on time: '7 PM — Dinner?', '9 AM — Chai/Coffee?'. Member selector: which family member is this expense for? Default = self. Tap Save. Done in under 10 seconds.

### Quick Add Screen Fields

- Amount — Large numeric keypad, required

- Category — Icon chips (Food, Transport, Bill, Medicine, Shopping, Entertainment, Health, Custom)

- Member — Who spent this? (self or any family member)

- Note — Short description, optional but suggested

- Date — Auto = today. Tap to change to past date.

- Payment Mode — UPI / Cash / Card / Net Banking (tap to select, remembers last used)

- Receipt Photo — Optional, camera icon in corner

Method 2 — Receipt / Bill Camera Scan (iOS + Android)

✅ Status — Method 2 — Receipt/Bill Camera Scan: Completed / Implemented

iOS + Android — Available on Both Platforms

User points camera at any physical bill, receipt, or invoice. App extracts data using Google ML Kit OCR (runs on-device, free, no API call).

- STEP 1 — Open Camera Scanner: User taps Camera icon on Home screen (one of the 3 quick action icons). Camera opens with document scan overlay — guide corners appear to align the receipt.

- STEP 2 — Capture & Extract: User taps capture. ML Kit processes the image on-device in 1-2 seconds. Extracts: merchant/vendor name, total amount, date, line items if visible. No data sent to server.

- STEP 3 — Review & Confirm: Extracted fields shown in editable form. User verifies amount, changes category if needed, selects member, adds note. Taps Save. Receipt image saved as attachment (optional).

### OCR Extraction Logic

- Look for: TOTAL, Amount Due, Grand Total, NET AMOUNT keywords

- Extract merchant name from top of receipt

- Extract date from receipt header

- If multiple amounts found: use largest as 'Total'

- Confidence score shown: High / Medium / Low

- Low confidence = all fields editable, user must verify

- Works for: grocery bills, restaurant bills, medical bills, electricity bills, fuel receipts

Method 3 — Voice Input (iOS + Android)

⏱ Estimated Dev Timeline — Method 3: 2 hrs

iOS + Android — Available on Both Platforms

User speaks the expense. App converts speech to structured expense entry using on-device speech recognition + NLP parsing.

- SPEAK — Say the expense naturally. Examples: 'Papa ke liye medicine kharidi, 350 rupaye' / 'Sabzi mandi mein 180 spend kiya' / 'Electricity bill bhara 2400' / 'Petrol 1500 dala aaj'

- PARSE — NLP Entity Extraction: App identifies Amount (350), Category (Medicine), Member (Papa), Note (medicine), Date (today). Uses simple local NLP — no API call needed. Pattern matching for Indian expense phrases.

- CONFIRM — Show parsed result for confirmation: Filled expense form shown with extracted values highlighted. User can edit any field. One tap to save. If parsing confidence is low, all fields shown empty for manual fill.

### Voice Input — iOS vs Android

- iOS: Uses SFSpeechRecognizer (Apple's on-device speech engine) via @react-native-voice/voice. Supports English, Hindi, Gujarati, Marathi natively. Requires one-time microphone permission.

- Android: Uses Android SpeechRecognizer (Google's on-device engine). Same library, same languages. No API cost.

- Both: Works offline for common Indian languages. No Whisper API needed for this feature — saves cost.

- Fallback: If speech unclear, show 'Could not understand. Please type the amount.'

### Method 4 — Bank Statement PDF Import (iOS Primary Method)

⏱ Estimated Dev Timeline — Method 4: 3 hrs

iOS — KEY FEATURE to compensate for no SMS | Android also supported

### Why This Matters for iOS

Since iOS cannot read SMS, bank statement import is the closest equivalent to Android's auto-SMS detection. User downloads PDF statement from their bank app (SBI, HDFC, ICICI, Axis, etc.) and imports it into LifeWise. App parses all transactions automatically. One import = entire month auto-populated.

- STEP 1 — Export PDF from Bank App: User opens their bank's mobile app. Goes to Statements. Downloads last 1 or 3 month PDF. iOS Share Sheet appears. Taps 'LifeWise' from share options. (LifeWise registered as PDF handler in Info.plist.)

- STEP 2 — PDF Parsing: LifeWise reads the PDF using react-native-pdf + pdfjs. Extracts all transaction rows: Date | Description | Amount | Dr/Cr. Parser handles all major Indian bank statement formats: SBI, HDFC, ICICI, Axis, Kotak, BOB, PNB, Canara.

- STEP 3 — AI Categorization: Each transaction description auto-categorized using keyword matching + AI: SWIGGY → Food, PETROL PUMP → Transport, MEDPLUS → Medicine, NETFLIX → Subscription, DGVCL → Electricity Bill, DEBIT CARD → Shopping (if no match).

- STEP 4 — Review & Bulk Confirm: List of all detected transactions shown. Each row: Checkbox | Date | Description | Auto-Category | Amount. User can: uncheck any transaction to skip, change category by tapping, assign to a family member, bulk select all → Save All.

### Indian Bank Statement Format Parser Support

| Bank | Format | Support | Notes |
| --- | --- | --- | --- |
| SBI | PDF password protected | YES — prompt for DOB password | Most common |
| HDFC Bank | PDF, clean table format | YES — high accuracy | Second most common |
| ICICI Bank | PDF, tabular | YES — high accuracy |  |
| Axis Bank | PDF, multi-format | YES — medium accuracy |  |
| Kotak Mahindra | PDF | YES |  |
| Bank of Baroda | PDF | YES |  |
| PNB | PDF | PARTIAL — legacy format | Best effort |
| Any other bank | CSV export | YES — CSV preferred | Advise user to export CSV if PDF fails |

### Method 5 — CSV / Excel Import

⏱ Estimated Dev Timeline — Method 5: 1.5 hrs

iOS + Android — Available on Both Platforms

Most Indian banks allow downloading transactions as CSV or Excel (XLS). This is even more accurate than PDF parsing.

- STEP 1 — Download CSV from bank: Many banks (HDFC, ICICI, Axis) support CSV download in net banking or mobile app. User selects date range and downloads.

- STEP 2 — Import into LifeWise: User taps Import → Select File → picks CSV from Files app. LifeWise reads CSV with Papa Parse library. Maps columns automatically: Date, Description, Debit, Credit.

- STEP 3 — Auto categorize and save: Same categorization engine as PDF import. User reviews and confirms. CSV parsing is near 100% accurate since it's structured data.

### Method 6 — Recurring Expense Templates

⏱ Estimated Dev Timeline — Method 6: 1 hrs

iOS + Android — Available on Both Platforms

For predictable monthly expenses (rent, EMI, subscriptions, fixed bills), user sets up a recurring entry once. App auto-adds it every month on the correct date.

- User sets: Name, Amount, Date (e.g., 1st of every month), Category, Member

- On due date: Push notification — 'Rent of Rs. 12,000 recorded. Tap to confirm or edit.'

- One tap to confirm — expense logged. Or edit amount if different this month.

- History shows all past recurring entries.

- Smart suggestion: App detects repeating manual entries and suggests 'Make this recurring?'

## ANDROID BONUS — SMS Auto-Detection (Not on iOS)

✅ Status — Android SMS Auto-Detection: Completed / Implemented

Android Only — NOT available on iOS

### Android SMS Detection Logic

- App requests READ_SMS permission on first launch (user must approve)

- Background listener scans incoming SMS from bank sender IDs only (e.g., SBIINB, HDFCBK, ICICIT, AXISBK)

- Filters for debit transaction patterns: 'debited', 'spent', 'withdrawn', 'purchase'

- Extracts: Amount, Merchant/UPI ID, Available Balance, Date

- Creates draft expense entry — does NOT auto-save without user confirmation

- Push notification: 'Rs. 450 spent at ZOMATO detected. Tap to log.' → User taps → Quick review screen → Save

- User can set: Auto-save mode (saves without review) or Review mode (default — asks first)

- Privacy: SMS content never sent to server. Parsing is 100% local on device.

- Sender whitelist: Only messages from known bank shortcodes are parsed. Personal SMS never touched.

# SECTION 3: EXPENSE DISPLAY & REPORTS LOGIC

## Expense Display, Dashboard & Reports

⏱ Estimated Dev Timeline — Section 3 overall — remaining: 3 hrs

### Insights Tab — Expenses Sub-Section

⏱ Estimated Dev Timeline — 3.1 Insights Tab: 1 hrs

The Insights tab is the home for all expense and financial data. It has 4 sub-tabs within it:

| Sub-Tab | What It Shows | Primary Chart |
| --- | --- | --- |
| Spending | All expenses — daily/weekly/monthly breakdown | Donut chart by category + bar chart by day |
| Bills | Upcoming + paid bills across all members | List view with due/paid status badges |
| Health $ | Medicine costs + health-related spending | Pie chart: medicine vs consultation vs tests |
| Reports | Monthly PDF summary, annual overview | Summary cards + export button |

### Spending Dashboard Screen — Detailed Layout

⏱ Estimated Dev Timeline — 3.2 Spending Dashboard: 2 hrs

##### Top Section — Summary Cards

    - This Month Total — e.g., Rs. 24,500 (vs last month Rs. 21,200 — up 15%)

    - Today's Spend — Rs. 850

    - Remaining Budget — if budget set: Rs. 5,500 left (green if >20%, orange if <20%, red if over)

    - Top Category This Month — Food Rs. 8,200 (33%)

##### Middle Section — Charts

    - Donut Chart — Spending by category. Tap any segment to filter below list. Colors per category (Food = orange, Medicine

= blue, Bills = red, etc.)

    - Period Selector — Day / Week / Month / Year / Custom Range toggle at top

    - Bar Chart — Daily spend for current month. Shows pattern (weekend spikes, bill payment dates)

    - Member Toggle — Show all members combined or filter by one member (Papa, Mummy, Self)

##### Bottom Section — Transaction List

    - Chronological list of all expense entries

    - Each row: Category icon + Member avatar + Description + Amount + Date

    - Swipe left on any row: Edit / Delete

    - Tap any row: Full detail view with receipt photo if attached

    - Search bar: Search by description, merchant, amount

    - Filter: By category, by member, by payment mode, by date range

    - Sort: Date (default), Amount (high to low), Category

### Monthly Report Screen

✅ Status — 3.3 Monthly Report Screen: Completed / Implemented

##### What the Monthly Report Contains

    - COVER: Month name + Total family spending

    - SECTION 1: Category Breakdown — All categories, amount, % of total

    - SECTION 2: Per Member Breakdown — How much each family member spent

    - SECTION 3: Bill Payment Summary — All bills due, paid, missed this month

    - SECTION 4: Medicine Spend — Total medicine cost per member

    - SECTION 5: Top 5 Merchants / Payees this month

    - SECTION 6: Month-over-Month Comparison (last 3 months)

    - SECTION 7: Money Leak — Recurring small spends that add up

    - SECTION 8: Savings Opportunity — Based on spending patterns

    - FOOTER: Export as PDF button (Premium feature)

### Money Leak Detection — Logic

✅ Status — 3.4 Money Leak Detection: Completed / Implemented

The system analyses transactions over 30 days and flags:

| Pattern | Detection Logic | Alert Shown |
| --- | --- | --- |
| Multiple streaming subscriptions | Detects 2+ charges from Netflix/Prime/Hotstar | 'You pay for 3 streaming services. Save Rs. 400/month by picking 1.' |
| Frequent food delivery | 5+ Zomato/Swiggy charges in a week | 'Rs. 3,200 spent on food delivery this month. Cooking saves Rs. 2,000.' |
| Unused subscriptions | Same merchant charged 3 months, low usage | 'You've paid Spotify for 3 months. Still using it?' |
| ATM cash withdrawals | Repeated large cash withdrawals | 'Rs. 8,000 withdrawn as cash. Track what it's spent on.' |
| Round-number spending | Repeated Rs. 500, Rs. 1000 manual entries | 'Some expenses may be untracked. Add notes for accuracy.' |
| High category spike | Any category up >50% vs last month | 'Medicine spend up 80% vs last month. Check if one-time or recurring.' |

# SECTION 4: SUBSCRIPTION PLANS & LIMITS

## LifeWise Subscription Plans — Complete Logic

⏱ Estimated Dev Timeline — Section 4 overall: 4 hrs

##### Freemium Philosophy

LifeWise uses a hard-limit freemium model. Free users get REAL value — enough to hook them — but hit clear walls that make the upgrade obvious and logical. The paywall must feel like 'I need more' not 'This app is broken'. Every limit is designed to be hit within 30-60 days of regular use.

### FREE Plan — Rs. 0 / month

⏱ Estimated Dev Timeline — 4.1 FREE Plan: 0.5 hrs

Get started — No credit card needed

##### What's Included:

    - Up to 2 family members only

    - 3 modules per member (choose any 3 from 20)

    - 10 reminders total (across all members combined)

    - 7 days of expense history

    - Basic spending summary (current month only)

    - 1 bill per member (max 2 bills total)

    - 1 document stored (Aadhaar or PAN only)

    - Voice reminder — 5 uses per month

    - Bill scan — 3 scans per month

    - WiseAI chat — 5 messages per month

    - Push notifications — ALL included (no limit)

    - iOS + Android — full app access

    - No ads — ever

##### Hard Limits (shows paywall):

    - Cannot add 3rd family member → paywall

    - Cannot add 4th module for any member → paywall

    - 11th reminder → paywall

    - Expense history older than 7 days hidden → paywall

    - PDF export not available → paywall

    - Cannot view monthly report → paywall

    - Cannot import bank statement → paywall

    - Cannot set budget limits → paywall

    - 2nd document → paywall

    - 6th voice reminder in month → paywall

    - 4th bill scan → paywall

    - 6th WiseAI message → paywall

### STARTER Plan — Rs. 99/month

⏱ Estimated Dev Timeline — 4.2 STARTER Plan: 0.5 hrs

Rs. 99 / month | Rs. 799 / year (33% off) — Perfect for a small family or couple

##### What's Included:

    - Up to 4 family members

    - 8 modules per member (any 8 from 20)

    - 50 active reminders total

    - 3 months expense history

    - Monthly spending summary + basic charts

    - 5 bills per member

    - 10 documents stored (all types)

    - Voice reminder — 30 uses per month

    - Bill scan — 20 scans per month

    - WiseAI chat — 30 messages per month

    - Bank statement PDF import — 1 per month

    - Basic monthly report (in-app only, no PDF export)

    - 1 caregiver per family member

    - Recurring expense templates — up to 10

    - Family noticeboard — 20 posts/month

##### Hard Limits (shows paywall):

    - Cannot add 5th family member → upgrade to Family plan

    - 9th module per member → upgrade

    - 51st reminder → upgrade

    - History beyond 3 months → upgrade

    - PDF export of reports → upgrade to Family/Pro

    - Multiple bank statement imports per month → upgrade

    - More than 1 caregiver per member → upgrade

### FAMILY Plan — Rs. 199/month (RECOMMENDED)

⏱ Estimated Dev Timeline — 4.3 FAMILY Plan: 1 hrs

Rs. 199 / month | Rs. 1,499 / year (37% off) — The complete family operating system

##### What's Included:

    - Unlimited family members

    - All 20 modules per member

    - Unlimited active reminders

    - 12 months expense history

    - Full spending dashboard — all charts, all filters

    - Unlimited bills tracking

    - 50 documents stored (all types, all members)

    - Voice reminder — unlimited

    - Bill scan — unlimited

    - WiseAI chat — 100 messages per month

    - Unlimited bank statement PDF imports

    - Full monthly + annual reports

    - PDF export of all reports

    - Unlimited caregivers per member

    - Unlimited recurring expense templates

    - Family noticeboard — unlimited

    - Money Leak detection and alerts

    - Budget alerts per category per member

    - Family location sharing — up to 6 members

    - Emergency SOS for all members

    - Medicine stock tracker + refill alerts

    - Health vitals graph (12 months)

    - Priority push notifications

    - Dark mode + custom themes

    - CSV / Excel import — unlimited

##### Hard Limits (shows paywall):

    - WiseAI beyond 100 messages → purchase add-on credits

    - Documents beyond 50 → upgrade to PRO

    - White-label or business use → PRO plan

### PRO Plan — Rs. 499/month

⏱ Estimated Dev Timeline — 4.4 PRO Plan: 1 hrs

Rs. 499 / month | Rs. 3,999 / year — Power users, large families, business use

##### What's Included:

    - Everything in FAMILY plan

    - Unlimited documents (unlimited storage)

    - WiseAI chat — 300 messages per month

    - Annual health report PDF (doctor-ready format)

    - Family finance annual report

    - Priority customer support (24hr response)

    - Early access to new features

    - Multi-language reports (Hindi, Gujarati)

    - Custom expense categories (unlimited)

    - Data export — full JSON backup of all family data

    - Pill identifier by photo (beta feature)

    - Medicine interaction checker

    - Insurance claim assistant wizard

    - WhatsApp reminder integration (beta)

    - 5 sub-accounts (for joint family / business)

##### Hard Limits (shows paywall):

    - Sub-accounts beyond 5 → custom enterprise pricing

    - White-label for businesses → contact us

### Plan Comparison Table

| ⏱ Estimated Dev Timeline — 4.5 Plan Comparison Table: 1 hrs |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature / Limit | FREE | STARTER Rs.99 | FAMILY Rs.199 | PRO Rs.499 |
| Family Members | 2 | 4 | Unlimited | Unlimited |
| Modules per Member | 3 of 20 | 8 of 20 | All 20 | All 20 |
| Active Reminders | 10 total | 50 total | Unlimited | Unlimited |
| Expense History | 7 days | 3 months | 12 months | Unlimited |
| Bill Tracking | 1/member | 5/member | Unlimited | Unlimited |
| Documents | 1 | 10 | 50 | Unlimited |
| Voice Reminder | 5/month | 30/month | Unlimited | Unlimited |
| Bill Scan (OCR) | 3/month | 20/month | Unlimited | Unlimited |
| WiseAI Chat | 5 msgs | 30 msgs | 100 msgs | 300 msgs |
| Bank PDF Import | Not available | 1/month | Unlimited | Unlimited |
| PDF Reports | Not available | Not available | YES | YES |

| Caregivers | None | 1/member | Unlimited | Unlimited |
| --- | --- | --- | --- | --- |
| Location Sharing | Not available | Not available | Up to 6 | Unlimited |
| Money Leak Alerts | Not available | Not available | YES | YES |
| Medicine Interaction Check | Not available | Not available | Not available | YES |
| WhatsApp Reminders | Not available | Not available | Not available | BETA |
| Priority Support | No | No | No | YES |

# SECTION 5: PAYWALL LOGIC & UX

## Paywall — When, How & What to Show

⏱ Estimated Dev Timeline — Section 5 overall: 4 hrs

### Paywall Trigger Events

⏱ Estimated Dev Timeline — 5.1 Paywall Trigger Events: 1 hrs

The paywall must never feel like a punishment. It appears exactly at the moment the user tries to go beyond their limit. The copy is empathetic, not aggressive.

| Trigger Event | User Action | Paywall Message | Recommended Plan |
| --- | --- | --- | --- |
| 3rd member on Free | Taps '+ Add Member' | 'You're building a bigger family hub! Add unlimited members with LifeWise Family.' | FAMILY Rs.199 |
| 4th module on Free | Taps a locked module | '[Module name] is a premium feature. Upgrade to manage more aspects of [Member]'s life.' | STARTER Rs.99 |
| 11th reminder on Free | Saves a new reminder | 'You're staying on top of things! Unlimited reminders available in Starter and above.' | STARTER Rs.99 |
| 8+ day expense history | Scrolls past 7 days | 'Older expenses are stored safely. Unlock 12-month history to see the full picture.' | STARTER Rs.99 |
| PDF export attempt | Taps Export Report | 'Download your family's health and finance report. Available in Family plan and above.' | FAMILY Rs.199 |
| Bank PDF import | Taps Import Statement | 'Auto-fill all your expenses from your bank statement. One tap, whole month done.' | STARTER Rs.99 |
| Budget alerts setup | Tries to set category budget | 'Set spending limits for each family member. Keep your family's finances on track.' | FAMILY Rs.199 |
| 4th bill scan | Scans 4th receipt in month | 'Scan unlimited bills and receipts with Family plan.' | FAMILY Rs.199 |
| 6th WiseAI message | Types 6th message | 'You're chatting with WiseAI! Get 100 messages/month with LifeWise Family.' | FAMILY Rs.199 |
| 2nd document | Uploads 2nd document | 'Store all your family's Aadhaar, PAN, Passport safely. Family plan = 50 documents.' | FAMILY Rs.199 |
| Location sharing | Taps location feature | 'See where your family members are in real-time. Stay connected safely.' | FAMILY Rs.199 |
| Medicine interaction | Taps check interaction | 'Check if medicines are safe together. Pro plan keeps your family safe.' | PRO Rs.499 |

### Paywall Screen Design Spec

⏱ Estimated Dev Timeline — 5.2 Paywall Screen Design Spec: 1 hrs

##### Paywall Bottom Sheet (Soft Paywall — for first 3 triggers)

    - Slides up from bottom as a sheet (does not take full screen)

    - Top: Illustration relevant to the feature being locked (not generic)

    - Headline: Benefit-focused, not limit-focused. 'Manage your full family' not 'You've hit the limit'

    - 3 plan pills horizontally: STARTER | FAMILY | PRO with prices

    - FAMILY pre-selected with gold highlight and 'Most Popular' badge

    - Feature checklist: 3-4 benefits of upgrading, specific to the feature that was blocked

    - CTA button: 'Start 7-Day Free Trial' (first time ever) OR 'Upgrade Now'

    - Secondary link: 'See all plan features' (opens full comparison)

    - 'Continue on Free' dimmed link at bottom (lets user dismiss)

##### Paywall Full Screen (Hard Paywall — after 3 soft dismissals)

    - Full screen takeover — cannot dismiss

    - Shown only when a CRITICAL limit is hit: member limit or reminder limit

    - Shows full plan comparison table

    - Exit button only in top corner — no 'Continue on Free' option

    - Timer: 'Your 7-day trial expires in X days' if trial is active

### Free Trial Logic

| ⏱ Estimated Dev Timeline — 5.3 Free Trial Logic: 0.5 hrs |  |
| --- | --- |
| Trial Aspect | Rule |
| Trial Period | 7 days of FAMILY plan — fully unlocked, no restrictions |
| Who gets it | Every new user on first install — automatically activated on day 1 |
| Credit card required | NO — trial starts immediately. Card only needed when converting. |
| Reminder before expiry | Day 5: 'Your trial has 2 days left. 80% of trial users upgrade.' |
| Day 7 notification | 'Your LifeWise Family trial ends today. Upgrade to keep all features.' |
| After trial ends | Account reverts to Free plan limits. Data is KEPT — not deleted. But hidden beyond limits. |
| Can trial be restarted | NO — only once per account. Prevents abuse. |
| Trial for paid plan upgrades | Yes — Starter to Family: 7-day trial of Family features before billing. |

### In-App Purchase Implementation

⏱ Estimated Dev Timeline — 5.4 In-App Purchase Implementation: 1.5 hrs

##### iOS — Apple In-App Purchase (StoreKit 2)

    - Use react-native-iap or expo-in-app-purchases library

    - All subscriptions must go through Apple IAP — cannot use direct payment on iOS

    - Apple takes 30% commission (15% if annual revenue under $1M via Small Business Program)

    - Products to register in App Store Connect: lifewise_starter_monthly, lifewise_starter_yearly, lifewise_family_monthly, lifewise_family_yearly, lifewise_pro_monthly, lifewise_pro_yearly

    - Subscription management: User can cancel/change via iOS Settings > Apple ID > Subscriptions

    - Backend must verify receipt with Apple's verifyReceipt API after purchase

    - Use RevenueCat SDK to simplify cross-platform subscription management

##### Android — Google Play Billing

    - Use react-native-iap or expo-in-app-purchases library (same library, both platforms)

    - Google Play Billing required for in-app purchases on Android

    - Google takes 15% commission on first $1M revenue (reduced from 30%)

    - Same product IDs registered in Google Play Console

    - Subscription management: User manages via Google Play > Subscriptions

    - Backend verifies purchase token via Google Play Developer API

    - RevenueCat handles both iOS and Android subscription status in one dashboard — highly recommended

##### RevenueCat — Why Use It

    - Single SDK for iOS + Android subscription management

    - Handles: purchase verification, subscription status, trial tracking, cancellation webhooks

    - Free up to $2,500 MRR. Then 1% of revenue.

    - Dashboard shows: MRR, churn, trial conversions, LTV — all in one place

    - Install: npx expo install react-native-purchases

# SECTION 6: COMPLETE FEATURE AVAILABILITY MATRIX

## Every Feature — iOS / Android / Plan Availability

⏱ Estimated Dev Timeline — Section 6 overall: 2 hrs

The table below maps every LifeWise feature to its platform availability and which plan unlocks it. This is the complete developer reference for implementing feature gates.

#### — EXPENSE ENTRY —

| Feature | iOS | Android | FREE | STARTER | FAMILY | PRO |
| --- | --- | --- | --- | --- | --- | --- |
| Manual Quick Add | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Receipt Camera Scan | ✓ | ✓ | 3/mo | 20/mo | ∞ | ∞ |
| Voice Expense Entry | ✓ | ✓ | 5/mo | 30/mo | ∞ | ∞ |
| Bank PDF Statement Import | ✓ | ✓ | ✗ | 1/mo | ∞ | ∞ |
| CSV / Excel Import | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| SMS Auto-Detection | ✗ iOS limit | ✓ | — | ✓ | ✓ | ✓ |
| Recurring Templates | ✓ | ✓ | ✗ | 10 max | ∞ | ∞ |

#### — REPORTS & ANALYTICS —

| Feature | iOS | Android | FREE | STARTER | FAMILY | PRO |
| --- | --- | --- | --- | --- | --- | --- |
| Current Month Summary | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Expense History — 7 days | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Expense History — 3 months | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| Expense History — 12 months | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |
| Full Unlimited History | ✓ | ✓ | ✗ | ✗ | ✗ | ✓ |
| Spending Charts (Donut/Bar) | ✓ | ✓ | Basic | ✓ | ✓ | ✓ |
| Per-Member Breakdown | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| Monthly PDF Report Export | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |
| Annual Report PDF | ✓ | ✓ | ✗ | ✗ | ✗ | ✓ |
| Money Leak Detection | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |
| Budget Alerts per Category | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |

#### — FAMILY HUB —

| Feature | iOS | Android | FREE | STARTER | FAMILY | PRO |
| --- | --- | --- | --- | --- | --- | --- |
| Family Members — 2 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |

| Feature | iOS | Android | FREE | STARTER | FAMILY | PRO |
| --- | --- | --- | --- | --- | --- | --- |
| Family Members — 4 | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| Family Members — Unlimited | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |
| Modules per Member — 3 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Modules per Member — 8 | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| All 20 Modules | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |
| Caregiver / Connected Member | ✓ | ✓ | ✗ | 1/member | ∞ | ∞ |
| Family Location Sharing | ✓ | ✓ | ✗ | ✗ | 6 members | ∞ |
| Family Noticeboard | ✓ | ✓ | ✗ | 20 posts | ∞ | ∞ |
| Shared Shopping List | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Birthday Reminders | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |

#### — REMINDERS —

| Feature | iOS | Android | FREE | STARTER | FAMILY | PRO |
| --- | --- | --- | --- | --- | --- | --- |
| Reminders — 10 total | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Reminders — 50 total | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| Reminders — Unlimited | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |
| Push Notifications | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Shared/Caregiver Alerts | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| WhatsApp Reminders (Beta) | ✓ | ✓ | ✗ | ✗ | ✗ | BETA |

#### — HEALTH MODULES —

| Feature | iOS | Android | FREE | STARTER | FAMILY | PRO |
| --- | --- | --- | --- | --- | --- | --- |
| Medicine Tracking | ✓ | ✓ | ✓* | ✓ | ✓ | ✓ |
| Medicine Stock Alerts | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| Health Vitals Log | ✓ | ✓ | ✓* | ✓ | ✓ | ✓ |
| Health Graph — 12 months | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |
| Doctor Health PDF Report | ✓ | ✓ | ✗ | ✗ | ✗ | ✓ |
| Medicine Interaction Check | ✓ | ✓ | ✗ | ✗ | ✗ | ✓ |
| Pill Photo Identifier | ✓ | ✓ | ✗ | ✗ | ✗ | ✓ |

#### — DOCUMENTS —

| Feature | iOS | Android | FREE | STARTER | FAMILY | PRO |
| --- | --- | --- | --- | --- | --- | --- |
| Documents — 1 stored | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Documents — 10 stored | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| Documents — 50 stored | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |
| Documents — Unlimited | ✓ | ✓ | ✗ | ✗ | ✗ | ✓ |
| Aadhaar / PAN Scan | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Document Expiry Alerts | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |

#### — AI FEATURES —

| Feature | iOS | Android | FREE | STARTER | FAMILY | PRO |
| --- | --- | --- | --- | --- | --- | --- |
| WiseAI Chat — 5 msgs | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| WiseAI Chat — 30 msgs | ✓ | ✓ | ✗ | ✓ | ✓ | ✓ |
| WiseAI Chat — 100 msgs | ✓ | ✓ | ✗ | ✗ | ✓ | ✓ |

| Feature | iOS | Android | FREE | STARTER | FAMILY | PRO |
| --- | --- | --- | --- | --- | --- | --- |
| WiseAI Chat — 300 msgs | ✓ | ✓ | ✗ | ✗ | ✗ | ✓ |
| Emergency SOS | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Data Export (JSON backup) | ✓ | ✓ | ✗ | ✗ | ✗ | ✓ |
| Dark Mode | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| 7-Day Free Trial of Family | ✓ | ✓ | - on signup | — | — | — |

##### Feature Gate Note:

* Medicine & Health Vitals on Free plan = counts toward the 3-module limit. User can use them if selected as one of their 3 free modules.

LifeWise — Family Operating System

iOS & Android Product Logic | Subscription Plans | Feature Matrix — v1.0 | Confidential